User Acceptance Testing (UAT) Template

| Date | 24 September 2025 |
| --- | --- |
| Team ID | SWTID-2026-5177 |
| Project Name | FitTrack AI |
| Maximum Marks |  |

Project Overview

Project Name: AI-FitTrack

Project Description:
AI-FitTrack is a fitness tracking web application designed to help users manage their fitness activities, workouts, nutrition, and progress through a centralized platform with AI-based fitness recommendations.

Project Version: 1.0

Testing Period: 25 September 2026 to 18 October 2026

Testing Scope

Features and Functionalities to be Tested

- User Registration

- User Login

- User Profile

- Dashboard

- Workout Management

- Workout Tracking

- Nutrition Information

- AI Fitness Recommendations

- Fitness Progress Tracking

- Logout

- Responsive Web Interface

User Stories / Requirements to be Tested

- User can register with required information.

- User can log in with valid credentials.

- User can access the dashboard after login.

- User can manage workout information.

- User can track completed workouts.

- User can view nutrition-related information.

- User can receive AI-based fitness recommendations.

- User can view fitness progress.

- User can log out securely.

Testing Environment

URL/Location: Local development server — http://localhost:5000

Credentials: Test account created specifically for UAT.

Test Cases:

AI-FitTrack — User Acceptance Testing (UAT)

User Acceptance Testing (UAT) Template

Date: 25 September 2026

Team ID: [Enter Team ID]

Project Name: AI-FitTrack

Maximum Marks: [Enter Marks]

Project Overview

Project Name: AI-FitTrack

Project Description:
AI-FitTrack is a fitness tracking web application designed to help users manage their fitness activities, workouts, nutrition, and progress through a centralized platform with AI-based fitness recommendations.

Project Version: 1.0

Testing Period: 25 September 2026 to 18 October 2026

Testing Scope

Features and Functionalities to be Tested

- User Registration

- User Login

- User Profile

- Dashboard

- Workout Management

- Workout Tracking

- Nutrition Information

- AI Fitness Recommendations

- Fitness Progress Tracking

- Logout

- Responsive Web Interface

User Stories / Requirements to be Tested

- User can register with required information.

- User can log in with valid credentials.

- User can access the dashboard after login.

- User can manage workout information.

- User can track completed workouts.

- User can view nutrition-related information.

- User can receive AI-based fitness recommendations.

- User can view fitness progress.

- User can log out securely.

Testing Environment

URL/Location: Local development server — http://localhost:5000

Credentials: Test account created specifically for UAT.

Test Cases

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | User Registration | 1. Open AI-FitTrack. 2. Open Registration. 3. Enter valid details. 4. Submit. | User account should be created successfully. | Account created successfully. | Pass |
| TC-002 | Invalid Registration | 1. Open Registration. 2. Leave required fields empty. 3. Submit. | Appropriate validation message should be displayed. | Validation message displayed. | Pass |
| TC-003 | User Login | 1. Open Login. 2. Enter valid email and password. 3. Click Login. | User should be successfully logged in and redirected to the dashboard. | User logged in successfully. | Pass |
| TC-004 | Invalid Login | 1. Open Login. 2. Enter incorrect credentials. 3. Click Login. | Login should be rejected and an error message should be displayed. | Error message displayed. | Pass |
| TC-005 | Dashboard | 1. Login. 2. Open Dashboard. | Dashboard should display the user's fitness information and available features. | Dashboard displayed successfully. | Pass |
| TC-006 | Workout Management | 1. Open Workouts. 2. Select a workout. 3. Record workout information. | Workout information should be displayed/recorded correctly. | Workout information recorded successfully. | Pass |
| TC-007 | Nutrition | 1. Open Nutrition. 2. View nutrition information. | Nutrition information should be displayed correctly. | Nutrition information displayed. | Pass |
| TC-008 | AI Recommendation | 1. Open AI feature. 2. Enter fitness-related information/request. 3. Submit. | AI-based fitness recommendation should be returned. | Recommendation returned successfully. | Pass |
| TC-009 | Progress Tracking | 1. Complete/record workout activity. 2. Open Progress. | User's fitness progress should be displayed correctly. | Progress displayed correctly. | Pass |
| TC-010 | Logout | 1. Login. 2. Click Logout. | User should be logged out and protected pages should no longer be accessible without login. | User logged out successfully. | Pass |
| TC-011 | Responsive Interface | 1. Open application on desktop. 2. Test different screen sizes. | Interface should remain usable on desktop, tablet, and mobile screens. | Interface displayed correctly. | Pass |
| TC-012 | Session / Protected Access | 1. Logout. 2. Try to access a protected page directly. | Unauthorized user should not be allowed to access protected content. | Access restricted. | Pass |

Bug Tracking

| Bug ID | Bug Description | Steps to Reproduce | Severity | Status | Additional Feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | No critical bug identified during the UAT test cases. | N/A | Low | Closed | Continue monitoring during deployment. |

Sign-off

Tester Name: [Enter Tester Name]

Date: 18 October 2026

Signature: __________________________

Project Manager: __________________________

Product Owner: __________________________

Notes

- All test cases should cover both positive and negative scenarios.

- Testers should provide detailed feedback and suggestions for improvement.

- Bugs should include severity, status, and reproducible steps.

- Project Manager and Product Owner sign-off should be obtained before deployment.