Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 25 September 2025 |
| --- | --- |
| Team ID | SWTID-2026-5177 |
| Project Name | FitTrack AI |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | As a user, I can register for the AI-FitTrack application by entering my required registration details. | 2 | High |  |
| Sprint-1 | User Login | USN-2 | As a user, I can log into the AI-FitTrack application using my login credentials. | 1 | High |  |
| Sprint-1 | User Profile | USN-3 | As a user, I can create and manage my fitness profile. | 2 | Medium |  |
| Sprint-2 | Workout Tracking | USN-4 | As a user, I can track my workout activities in the AI-FitTrack application. | 3 | High |  |
| Sprint-2 | Workout Management | USN-5 | As a user, I can manage my workout-related information. | 2 | High |  |
| Sprint-2 | Dashboard | USN-6 | As a user, I can view my fitness information through the dashboard. | 2 | High |  |
| Sprint-3 | Nutrition | USN-7 | As a user, I can access and manage nutrition-related information. | 3 | Medium |  |
| Sprint-3 | AI Fitness Support | USN-8 | As a user, I can use AI-based fitness functionality for fitness-related assistance. | 3 | High |  |
| Sprint-4 | Testing & Integration | USN-9 | As a user, I want the application features to be tested and integrated properly. | 2 | High |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 13 | 6 Days | 25 Sep 2026 | 30 Sep 2026 | 20 | 30 Sep 2026 |
| Sprint-2 |  | 6 Days | 01 Oct 2026 | 06 Oct 2026 | 20 | 06 Oct 2026. |
| Sprint-3 | 20 | 6 Days | 07 Oct 2026. | 12 Oct 2026. | 20 | 12 Oct 2026 |
| Sprint-4 | 20 | 6 Days | 13 Oct 2026 | 18 Oct 2026 | 20 | 18 Oct 2026 |

Total project story points = 80

Average sprint velocity = 20 story points/sprint

⚠️ Since these are planned future dates, the “Story Points Completed” and “Sprint Release Date (Actual)” should technically be filled after each sprint is actually completed. The original template also separates planned end date from actual release date.

Top of Form

Bottom of Form

Velocity

The source explains velocity as story points completed per sprint and gives an example of 20 points over a 10-day sprint.

For your AI-FitTrack plan:

Average Velocity per day

AV=206=3.33

So:

Average Velocity = 3.33 story points/day

If all 4 sprints complete 20 points:

Total Story Points=20+20+20+20=80
Average Sprint Velocity=804=20

Average Sprint Velocity = 20 story points/sprint

Burndown Chart

A burndown chart represents work remaining versus time in an Agile/Scrum project.